## Slide 1: Agile Presentation
Carolyn M. Rios Borges
Sunday, August 18, 2024
CS-250: Module 7: Final Project
Prof. Nathan Braun

## Slide 2: Outline
Introduction
Agile Roles
Agile Phases
Waterfall Model
Waterfall or Agile Approach?
Citations
“If you want to be fast and agile, keep things simple. Speed isn’t the result of simplicity, but simplicity enables speed.”
Jim Highsmith

## Slide 3: introduction
“If everyone is moving forward together, then success takes care of itself.”
Henry Ford

## Slide 4: introduction
Agile Methodology is a project management framework that prioritizes continuous collaboration between team members and project improvement.
Scrum is an Agile Methodology practice that encourages project collaboration.
The Scrum-Agile Approach will break down a project into smaller, more manageable parts, allowing better development and documentation.

## Slide 5: Agile Roles
“In an agile project, the team takes care of the tasks, and the project leader takes care of the team.”
Jim Highsmith

## Slide 6: Agile Roles
Scrum Master: Maximizes interactions between the Scrum Team, helping them focus, meet their needs, and trust each other. Ensures Sprint Goals are being met.
Product Owner: Brings customer’s product point of view to the Scrum Team. It is the voice of the customer and must understand the customer’s intentions and goals.

## Slide 7: Agile Roles
Tester: Delivers high quality products by testing each product continuously and thoroughly. Tester’s take seriously a user’s or Product Owner’s criteria and feedback.
Developer: Ensures the continuous sustentation of a project, while also considering estimations and strategies to manage the project’s code more effectively.

## Slide 8: Agile Phases

## Slide 9: Agile Phases
First Phase (Initialization): The project start. The project is envisioned, a Scrum Team is assembled, and estimation and strategies are discussed.
Second Phase (Organization): Scrum Team meets with Product Owner to shape the product and ensure expectations will be met (feedback). Product Backlog is created in this phase.

## Slide 10: Agile Phases
Third Phase (Development): After feedback is obtained, project development begins in incremental or iterative phases. Highest quality, functionality, and usability are the primary goal and are rigorously tested.
Fourth Phase (Deployment): Product is released to customers. The Scrum Team must keep an eye out for any overlooked flaws during Dev. Phase.

## Slide 11: Agile Phases
Fifth Phase (Retirement): If product is not continuous, it will eventually reach the retirement phase. No longer viable in an economic sense, it will be discontinued. Support for this product might be discontinued as well.

## Slide 12: Waterfall model
The Waterfall Model is a sequence and structure-based software development model.
Useful for projects that have clear goals and are well-defined, leaving little to no room for errors.
Complex and large-scale projects can benefit from the Waterfall Model.

## Slide 13: Waterfall or Agile Approach?
The Waterfall Approach is good for projects that have clear goals and are well-defined, leaving little to no room for errors. Feedback is only obtained at the beginning and at the end.
The Agile Approach is good for projects that work with continuous feedback. It is flexible and there is room for trial and error.
If the project’s direction changes, Agile can adapt at any time, but Waterfall must wait until deployment.

## Slide 14: Citations

## Slide 15: citations
Pal, S. K. (2024, July 12). Waterfall Model - Software Engineering. GeeksforGeeks. https://www.geeksforgeeks.org/waterfall-model/
State of California. (n.d.). Waterfall and Agile. California Department of Technology. https://projectresources.cdt.ca.gov/agile/waterfall-and-agile/

## Slide 16: citations
U.S. Government. (n.d.). Agile Overview. U.S. Digital Service. https://techfarhub.usds.gov/pre-solicitation/agile-overview/
5 stages of the Agile System Development Life Cycle. Nettyfy Technologies. (2024, February 5). https://nettyfy.com/5-stages-of-the-agile-system-development-life-cycle/